## Slide 1: Action Items
Nigel Angold
Notes: introduction

## Slide 2: Action Items - Outline
Source of Action Items
ISIS Action Items from Meetings
SwRI Action Item Tracking
APL / Caltech Action Item Tracking
Summary of ISIS Action Item Tracking
Is this what you want?

## Slide 3: Source of Action Items
No Action Items assigned at the MDR
No Action Items self-imposed by the team
Other Action Items:
  from internal ISIS meetings
  from SPP-ISIS meetings
  from Peer Reviews
  from PDR, CDR, SIR, PER, PSR, LRR
  from Fabrication Readiness Reviews, Pre-Ship Reviews ...
  from I&T
What’s missing?
Is this correct?

## Slide 4: ISIS Action Items from Meetings
  Tracking Actions Items from internal ISIS meetings and SPP-ISIS meetings:
  Action Items arising during meetings are noted in the minutes and an actionee and due date are assigned.
  Progress is tracked during subsequent meetings and noted in the minutes.
  Action Items remain in the meeting minutes until they are closed.
  The ISIS Systems Engineer (SE) is responsible for tracking the disposition of ISIS Action Items from internal meetings.
  The SPP Payload SE is responsible for tracking those arising from SPP-ISIS meetings.

## Slide 5: SwRI Action Item Tracking
More formal tracking of higher level Action Items:
SwRI has its own tracking system for Action Items - Project Information Management System – Action Item Management PIMS-AIM
  PIMS-AIM tracks the Action Item history and automatically distributes status updates, due date reminders, closure memos.
  The ISIS Project Manager is responsible for PIMS-AIM.
  The ISIS Systems Engineer (SE) is responsible for tracking the disposition of ISIS Action Items.
Will we use any other tracking tools / methods?

## Slide 6: SwRI Action Item Tracking
For reviews, in addition to PIMS-AIM entries:
  At the end of each review, action items are re-visited, summarized and documented, written inputs from reviewers collected.
  Review materials are posted on the ISIS Wiki.
  An Internal Design Review Report form is generated and signed off by the review chair when all Action Items are closed.

## Slide 7: APL / Caltech Action Item Tracking
  APL has its own tracking systems which it will use for lower level Action Items. For example, for peer reviews:
  Post-review, a memo is circulated to all review participants and ISIS management which lists all Action Items.
  At APL, Action Items are recorded in an Excel spreadsheet and tracked by the EPI-Lo team. This is periodically distributed as work on each Action Item progresses.
  Action Item Response memos are circulated to all review participants and ISIS management summarizing the disposition of each action item until all have been closed.
APL will use SwRI’s PIMS-AIM for higher level Action Items e.g. from PDR, CDR etc.
Caltech will use the SwRI Action Item tracking tools.

## Slide 8: Summary of ISIS Action Item Tracking
Action Items from | SwRI | APL | Caltech
Internal meetings | Minutes | Minutes | Minutes
SPP-ISIS meetings | Minutes | Minutes | Minutes
Peer reviews | IDRRs, PIMS-AIM | Memos, spreadsheet | IDRRs, PIMS-AIM
PDR | IDRRs, PIMS-AIM | IDRRs, PIMS-AIM | IDRRs, PIMS-AIM
CDR | IDRRs, PIMS-AIM | IDRRs, PIMS-AIM | IDRRs, PIMS-AIM
TRR | IDRRs | IDRRs | IDRRs
SIR | IDRRs | IDRRs | IDRRs
PER | IDRRs | IDRRs | IDRRs
I&T | PIMS-AIM | PIMS-AIM | PIMS-AIM
PSR | IDRRs | IDRRs | IDRRs
LRR | IDRRs | IDRRs | IDRRs
Help! What’s missing?
How will we really track all these AIs?
Does this table work?