## Slide 1: Performance Assurance
Joerg Gerhardus
Notes: introduction

## Slide 2: Outline
Safety, quality and reliability program being used in the development of the instrument
Description of software quality system, and software IV&V plans
EEE parts selection and screening plans as well as materials selection and screening plans
Any special processes required to build the instrument
Contamination control and ESD
Plans for selection and qualification of special items such as detectors and mechanisms
Any exceptions being taken to the SPP PAIP
Preliminary FMEA, or plans for FMEA, Fault Tree Analysis
Describe the manner in which the reliability engineer works with the design team to ensure that reliability is maximized

## Slide 3: Outline
Requirements
SMA Oversight & PAIPs
Organization
Design Assurance
Hardware Quality
Software Quality
Safety
Path Forward

## Slide 4: SPP PA Requirements and PAIPs
APL Requirements:
Solar Probe Plus (SPP) Instrument Mission Assurance Requirements Compliance Matrix
APL document # 7434-9096 Rev. -
ISIS Implementation through plans (PAIP) and operating procedures:
SwRI: 16105-PAIP-01 Rev. 0, released TBD
APL: Solar Probe Plus (SPP) Performance Assurance Implementation Plan; APL document # 7434-9003 Rev. -, released TBD
Caltech: CIT-SPP-004 Rev. A, released 10/07/2013

## Slide 5: Performance Assurance Implementation Plan
Deliverables
General Quality Requirements
  Procurement
  QA Surveillance
  Training and Certification
  Design and Development Review Process
  Configuration Management
  Non Conformance Process and Reporting
Hardware Quality Requirements
  Manufacturing, Inspection, Assembly, Test, and Inspection Planning
  Controlled Stores
  Fabrication processes
  Inspection
  Acceptance Test Verification
  Handling Packaging, Shipping
Software Quality Requirements
  Requirements Analysis
  Reviews
  Verification and Validation
Safety
Reliability Assurance
EEE Parts Program

## Slide 6: PA Organization Chart
APL
SPP
Luke Becker
SwRI
(SPP ISIS)
Eric Edlund
Joerg Gerhardus
APL
(EPI Lo)
Jim Burgum
SwRI
(Bracket)
Eric Edlund
Caltech
(EPI Hi)
Branislav Kecman

## Slide 7: Project Quality Assurance
Project Team PA
  Reliability engineering
  Parts acquisition oversight
Division 15 PA Manager and Staff
  Coordinate Div 15 Resources
Independent Project Quality Engineer
  Oversight & Coordination
  QA Engineering
  QA Inspections
Partner QA
  Implement local PAIP and support SwRI’s SPP ISIS PA Lead

## Slide 8: Quality Tasks

## Slide 9: Design Assurance
Hardware designs governed by
  Design process and controls
    Requirements Definition
    System Engineering Process
    Design Planning
    Peer Reviews and checklist
    Verification and Validation
    Control of Design Changes
  Software designs governed by
    Structured software development process
    Contract Reviews, Software Development Folder, Planning
    Review of Requirements, and checklist
    Software Design Specification, Design Peer Reviews, and checklist
    Coding Standards, Configuration Control, and Code Walkthroughs
    Test Plans, Test Preparations, Formal Testing, and Reporting
    Independent QA surveillance and reporting

## Slide 10: Quality Assurance
Procurements per released drawing and indentured parts list
Periodic GIDEP alert verification performed on EEE parts list
QA Receiving Inspection of EEE parts for flight hardware
Flight PWB procurement and coupon testing at GSFC
SwRI coordinates PCB effort for SPP ISIS with mission-level PCB

## Slide 11: Quality Assurance (cont’d.)
Non-conformance control:
  Per organization’s established procedures
  MRB and FRB established
  All non-conformances will be processed as Anomalies or Problem/Failure reports and reported through SwRI to APL as required
Workmanship
  Technicians and inspectors are certified to NASA 8739 standards. Vince Ganley & Connie Ovalles are the in-house Level B certified instructors and are available to support other organizations as needed.
ESD
  Engineers, operators, and technicians are certified to NASA-STD-8739.7 / ANSI ESD S20.20.

## Slide 12: Safety
SPP ISIS will provide Safety inputs
  The NPR-8715.3A process circle summarizes the overall safety program risk management approach:
Safety Hazards Analysis
Implementation of hazard controls
Verification

## Slide 13: EPI Hi/Lo Hazards and Mitigations
TBD
Need input from Scott

## Slide 14: Summary
SPP ISIS Performance Assurance plans and requirements are in place
PAIPs written in response to the APL MAR Matrix requirements
SwRI QA independently verifies that we follow plans