## Slide 1: Action Items
Nigel Angold
Notes: introduction

## Slide 2: ISIS Action Items
No actions assigned at the MDR
None self-imposed by the team
Other Action Items:
  from internal ISIS meetings
  from SPP-ISIS meetings
  from Peer Reviews

## Slide 3: ISIS Action Items
  Tracking Actions Items from internal ISIS meetings and SPP-ISIS meetings
  Actions arising during meetings are noted in the minutes and an actionee and due date are assigned.
  Progress is tracked during subsequent meetings and noted in the minutes.
  Action Items remain in the meeting minutes until they are closed.
  The ISIS Systems Engineer (SE) is responsible for tracking the disposition of ISIS action items from internal meetings: the SPP Payload SE is responsible for tracking those arising from SPP-ISIS meetings.

## Slide 4: ISIS Action Items
Tracking Action Items from Peer Reviews: General
  At the end of each review, action items are re-visited, summarized and documented, written inputs from reviewers collected.
  Peer Review materials are posted on the ISIS Wiki.
  The ISIS Systems Engineer (SE) is responsible for tracking the disposition of ISIS action items.

## Slide 5: ISIS Action Items
Tracking Action Items from Peer Reviews: EPI-Lo
  EPI-Lo TOF and CFD ASIC peer review ???
  EPI-Lo Sensor Peer Review 5/22/13
  EPI-Lo Anode Board Peer Review 6/21/13
  EPI-Lo Sensor Peer Review 8/19/13 - 8/20/13
  EPI-Lo Event Board Peer Review 8/21/13
  EPI-Lo LVPS Peer Review 8/21/13
  EPI-Lo HVPS Peer Review 8/21/13
  EPI-Lo Energy Board Peer Review 8/26/13
  EPI-Lo Software Inheritance Peer Review 10/4/13

## Slide 6: ISIS Action Items
Tracking Action Items from Peer Reviews: EPI-Lo
  Post-review, a memo is circulated to all review participants and ISIS management which lists all action items.
  At APL, action items are recorded in an Excel spreadsheet and tracked by the EPI-Lo team. This is periodically distributed as work on each action item takes place.
  Action Item Response memos are circulated to all review participants and ISIS management summarizing the disposition of each action item until all have been closed.

## Slide 7: ISIS Action Items
Tracking Action Items from Peer Reviews: EPI-Hi
  EPI-Hi PHASIC & Housekeeping ASIC Peer Review 12/6/12
  EPI-Hi LVPS Board Peer Review 5/22/13
  EPI-Hi DPU Board Peer Review 9/9/13
  EPI-Hi HET/LET Telescope Boards Peer Review 9/9/13
  EPI-Hi SSD Bias Supply Peer Review 9/23/13
  EPI-Hi Mechanical Peer Review 9/30/13
  EPI-Hi Software Inheritance Peer Review 10/9/13

## Slide 8: ISIS Action Items
Tracking Action Items from Peer Reviews: EPI-Hi
  Post-review, the ISIS Systems Engineer enters an action item list into SwRI’s Project Information Management System – Action Item Management (PIMS-AIM) system.
  The ISIS SE raises a SwRI Internal Design Review Report (IDRR) and distributes it to all review participants and ISIS management.
  Updates to action item statuses are recorded on PIMS-AIM until all are closed.
  The review chair signs and circulates the IDRR.

## Slide 9: ISIS Action Items
Highlighted Action Items
Actionee | Action Item | Status
 | ?????????? |